AutoPulse

iOS Mobile Application

Capstone Project Proposal

# 1. Executive Summary

AutoPulse is a vehicle health management platform originally developed as a Progressive Web App (PWA) during the Web Development Diploma program. This capstone project proposes building a native iOS version of AutoPulse using SwiftUI, delivering a polished mobile experience that extends the platform to iPhone users.

The iOS application will implement the core features of the existing platform — authentication, vehicle management, fuel tracking, maintenance logging, and a real-time health score dashboard — all rebuilt with native Apple frameworks, SwiftUI components, and Firebase as the backend.

# 2. Project Overview

## 2.1 Background

The original AutoPulse PWA was built with HTML, CSS, JavaScript, PHP 8.2, and MySQL, deployed on Railway via Docker. It includes vehicle CRUD, VIN lookup, fuel and maintenance records, a health score algorithm, an AI Scanner powered by Claude Haiku, weather alerts, Winter Mode, CSV export, and push notifications.

This capstone proposes porting the core feature set to a native iOS app, demonstrating mastery of SwiftUI, Apple's declarative UI framework, and modern mobile development practices.

## 2.2 Project Goals

- Build a fully functional iOS app using SwiftUI as the primary UI framework

- Implement Firebase Authentication for user login and registration

- Recreate vehicle management with full CRUD operations and VIN lookup via REST API

- Display a fuel and maintenance history with native Swift Charts visualizations

- Implement a dynamic vehicle health score dashboard with animated ring indicator

- Follow iOS Human Interface Guidelines for a professional, App Store-ready design

## 2.3 Target Users

AutoPulse targets vehicle owners who want a single, intuitive app to track their car's health, fuel costs, and maintenance schedule — particularly iPhone users who prefer native apps over web experiences.

# 3. MVP Feature Scope

The following table outlines all planned features, organized by delivery phase. The project will be completed in three phases across the capstone timeline.

| Phase | Feature | Description | Technology |
| --- | --- | --- | --- |
| 1 | Project Setup | Xcode project, Firebase config, folder structure, navigation skeleton | Xcode 15, Firebase SDK |
| 1 | Authentication | Login and registration screens with email/password auth and form validation | Firebase Auth, SwiftUI |
| 1 | Tab Navigation | Bottom TabView with 4 tabs: Dashboard, Vehicles, Fuel, Maintenance | SwiftUI TabView |
| 2 | Vehicle List | List all user vehicles with make, model, year, and thumbnail. Add / delete support. | Firestore, List view |
| 2 | Add Vehicle | Form with VIN lookup autocomplete: populates make, model, year from NHTSA API | URLSession, NHTSA API |
| 2 | Vehicle Detail | Full vehicle info screen with edit and delete actions | SwiftUI NavigationStack |
| 3 | Dashboard | Health score ring (animated trimmedPath), active alerts, quick stats for selected vehicle | Swift Charts, Animation |
| 3 | Fuel Records | Log fuel fill-ups, view history list, bar chart of monthly spend | Swift Charts, Firestore |
| 3 | Maintenance Log | Add and track service records with date and mileage. Sort and filter. | Firestore, SwiftUI |
| 3 | Health Score Algorithm | Score computed from fuel frequency and maintenance recency (port from PHP logic) | Swift computed properties |

# 4. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| UI Framework | SwiftUI (iOS 17+) | Declarative native UI, animations, navigation |
| Language | Swift 5.9 | Primary programming language |
| Authentication | Firebase Auth | Email/password login and session management |
| Database | Cloud Firestore | Real-time NoSQL database for vehicles and records |
| Charts | Swift Charts | Native Apple charting for fuel and maintenance history |
| Networking | URLSession | REST calls to NHTSA VIN lookup API |
| State Management | ObservableObject + @StateObject | Reactive data flow across views |
| IDE | Xcode 15 | Development, simulator testing, and build |

# 5. Project Timeline

| Phase | Duration | Deliverables | Milestone |
| --- | --- | --- | --- |
| Phase 1 | Week 1–2 | Xcode setup, Firebase config, Auth screens (Login / Register), TabView navigation structure | Auth working on simulator |
| Phase 2 | Week 3–4 | Vehicles list, add vehicle form, VIN lookup via NHTSA API, vehicle detail and edit screens | Full vehicle CRUD |
| Phase 3 | Week 5–7 | Dashboard with animated health score ring, fuel records + chart, maintenance log, health score algorithm | MVP complete |
| Polish & Demo | Week 8 | UI refinement, bug fixes, demo video, final documentation submission | Capstone submission |

# 6. Technical Approach

## 6.1 Architecture

The app will follow the MVVM (Model–View–ViewModel) pattern, the standard architecture for SwiftUI applications. Each screen will have a dedicated ViewModel conforming to ObservableObject, keeping business logic separated from the UI layer. Firestore data will be fetched and cached using Combine or async/await.

## 6.2 Data Model

The Firestore database will mirror the existing AutoPulse relational schema, adapted for a document model:

- users/{uid} — profile info and preferences

- users/{uid}/vehicles/{vehicleId} — make, model, year, VIN, color, nickname

- users/{uid}/vehicles/{vehicleId}/fuel_records/{id} — date, liters, cost, odometer

- users/{uid}/vehicles/{vehicleId}/maintenance_records/{id} — service type, date, mileage, notes

## 6.3 VIN Lookup

The free NHTSA vPIC API (vpic.nhtsa.dot.gov) will be used for VIN decoding, returning make, model, model year, and vehicle type. A custom URLSession-based service class will handle the API call and parse the JSON response.

## 6.4 Health Score

The health score (0–100) will be calculated client-side in Swift using the same algorithm logic from the existing PHP backend: a weighted combination of days since last fuel record, days since last maintenance, and number of active alerts. The score drives the animated ring on the Dashboard screen using SwiftUI's trimmedPath and withAnimation.

# 7. Success Criteria

The project will be considered complete when the following acceptance criteria are met:

- User can create an account and log in via Firebase Authentication

- User can add, view, edit, and delete vehicles with VIN lookup working correctly

- User can log fuel fill-ups and view a monthly spend chart via Swift Charts

- User can add maintenance records and view a chronological service history

- Dashboard displays an animated health score ring that updates based on vehicle data

- App runs without crashes on iPhone simulator (iOS 17+) through all main user flows

- Code is organized following MVVM pattern with clear separation of concerns

- GitHub repository includes a README with screenshots and setup instructions

# 8. References & Resources

- AutoPulse PWA (existing): autopulse-production-09cc.up.railway.app

- AutoPulse GitHub: github.com/jeanvq/AutoPulse

- Developer portfolio: jeancarlodev.com

- Apple SwiftUI Documentation: developer.apple.com/documentation/swiftui

- Firebase iOS SDK: firebase.google.com/docs/ios/setup

- NHTSA vPIC API: vpic.nhtsa.dot.gov/api

- Swift Charts: developer.apple.com/documentation/charts

Submitted by Jeancarlo Ricardo · triOS College · iOS Development Capstone · 2026